Project Planning Phase

Project Planning Template (Product Backlog ,Sprint Planning ,Stories ,Story points)

| Date | 27 June 2025 |
| --- | --- |
| Team ID | NM2025TMID00021 |
| Project Name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks | 6 Marks |

Product Backlog ,Sprint Schedule ,and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ticket Management Setup | STN-1 | As an admin, I can configure ticket categories and priority levels for support operations. | 2 | High | D.Akalya |
| Sprint-1 | Agent Setup | STN-2 | As an admin, I can create agent profiles and group them based on expertise and department. | 3 | High | S.Kareeshma |
| Sprint-2 | Automated Assignment Logic | STN-3 | As a system designer, I want to develop automation rules to assign tickets based on category and agent workload. | 4 | High | D.Akalya |
| Sprint-2 | Ticket Reassignment | STN-4 | As a tester, I should verify if tickets can be reassigned automatically in case of escalation. | 3 | Medium | P.Nirosha |
| Sprint-3 | Dashboard & Monitoring | STN-5 | As a manager, I want to view a dashboard showing active tickets, assignments, and SLA progress. | 4 | High | D.Akalya |
| Sprint-3 | Documentation | STN-6 | As a developer, I want to document the workflow and automation rules implemented in the system. | 3 | Medium | D.Akalya |

Project Tracker, Velocity & Burndown Chart (4 Marks):

| Sprint | Total Story Points | Duration Sprint Start Date | Sprint Start Date | Sprint End Date(planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 31 May 2025 | 05 June 2025 | 20 | 05 June 2025 |
| Sprint-2 | 20 | 6 Days | 05 June 2025 | 11 June 2025 | 20 | 11 June 2025 |
| Sprint-3 | 19 | 6 Days | 12 June 2025 | 18 June 2025 | 19 | 18 June 2025 |
| Sprint-4 | 20 | 6 Days | 19 June 2025 | 25 June 2025 | 20 | 25 June 2025 |

Velocity

Average Velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 16 points over 9 days → Velocity = 1.78 points/day

Burndown Chart:

A burndown chart visually represents remaining work versus time. It is often used in Agile and Scrum-based methodologies to track sprint progress.

This project uses a burndown chart to monitor story point completion across four sprints, helping identify deviations and track sprint efficiency.

References:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts